MERIDIAN TECHNOLOGIES INC.

Office 1402, API World Tower, Sheikh Zayed Road, Dubai, UAE

TRN: 100423876100003  |  legal@meridiantech.com

LEGAL NOTICE

Formal Notice of Breach and Demand for Payment

Meridian Technologies Inc. v. DataSync Systems LLC

Date: October 14, 2024

Document Reference: MTI-LEG-019

BY REGISTERED MAIL AND EMAIL

To: DataSync Systems LLC

Address: Office 204, Latifa Tower, Sheikh Zayed Road, Dubai, UAE

Attention: Mr. Bassam Kurdi, Managing Director

Email: b.kurdi@datasyncdubai.com

From: Meridian Technologies Inc., acting through its Legal Department

Reference: Sub-contract Agreement MTI-SUBCON-2024-003 dated March 15, 2024

NOTICE OF BREACH AND DEMAND FOR PAYMENT

Dear Mr. Kurdi,

We write on behalf of Meridian Technologies Inc. in connection with the Sub-contract Agreement between Meridian and DataSync Systems LLC dated March 15, 2024 (the Agreement). Under the Agreement, DataSync was engaged to deliver a data migration and integration service for a government client project (Project Ref: MTI-GOV-2024-011). The total sub-contract value is AED 420,000, payable in three milestones. DataSync received Milestone 1 payment of AED 140,000 on April 10, 2024, and Milestone 2 payment of AED 140,000 on June 28, 2024.

Breaches

Meridian hereby notifies DataSync of the following material breaches of the Agreement:

Breach 1 - Failure to Deliver Milestone 3: Clause 4.3 required DataSync to deliver the final data migration deliverables by September 30, 2024. As of the date of this Notice, the deliverables have not been received, constituting a material breach.

Breach 2 - Abandonment: DataSync has failed to respond to Meridian's emails dated October 1, 3, 7, and 10, 2024, and calls to your offices have gone unanswered.

Breach 3 - Financial Exposure: Meridian faces contractual penalties from its end client of AED 85,000 for delayed project delivery, and has engaged an emergency replacement contractor at an additional cost of AED 95,000.

Demand

Meridian hereby demands that DataSync, within seven (7) calendar days of this Notice:

(a) Immediately deliver all work completed to date under Milestone 3, including all data, code, scripts, and documentation;

(b) Pay to Meridian the sum of AED 180,000, being: (i) AED 85,000 in client penalties; and (ii) AED 95,000 in replacement contractor costs; and

(c) Provide a written explanation and recovery plan, or acknowledge inability to complete and consent to mutual termination of the Agreement.

Reservation of Rights

Meridian expressly reserves all rights and remedies under the Agreement and applicable UAE law. If DataSync fails to comply within the stated period, Meridian will refer this matter to the Dubai International Arbitration Centre (DIAC) and pursue all available remedies, including recovery of all losses, legal costs, and interest.

Yours faithfully,

Hassan Al-Tamimi

General Counsel, Meridian Technologies Inc.

legal@meridiantech.com  |  +971 4 123 4580

CC: Sarah Al-Mansoori (CFO), Omar Khalil (CEO), External Legal Counsel - Al Tamimi & Company